## Slide 1
MINISTRY OF EDUCATION AND SPORTS
Assignment Tracking System
One digital register for correspondence, assignments and accountability across the Ministry
Presented by Okiror Daniel | System overview, features and departmental roll-out plan
Internal briefing · 2026
Notes: Welcome. Today I want to introduce the Assignment Tracking System, show what it does, walk through the features, and agree on how we roll it out department by department and who leads each part.

## Slide 2
OVERVIEW
What the ATS is
The Assignment Tracking System (ATS) is a secure, in-house web application that records every letter the Ministry receives or sends, converts it into a traceable assignment, and follows that assignment through delegation, action, review and filing.
In short: nothing gets lost, and everyone can see where a matter has reached.
THE OLD WAY
WITH THE ATS
Letters tracked in paper books and personal files
A single electronic registry for incoming, outgoing and filed correspondence
"Who is handling this?" answered by phone calls
The delegation route and current holder are visible on screen
Deadlines remembered by individuals
Automatic reminders before and after a due date
Reports compiled manually at month end
Live dashboards and one-click exports
15 + 1
Departments plus the PS Office covered by one register
6
Role types: PS, Commissioner, Secretary, Officer, Registry Clerk, Administrator
100%
Of actions time-stamped and audit-logged
Notes: ATS is our own system, built in-house for how the Ministry actually works. The left comparison is the day-to-day change staff will feel; the right numbers are the coverage.

## Slide 3
HOW IT WORKS
What it does: the life of one letter
Every item follows the same six stages, and the system records who did what, when, at each stage.
1
Receive & register
The registry captures the letter, reference, sender, subject, date and scanned attachment.
2
Assign
The PS Office or a Commissioner assigns it to a department, office or named officer with a deadline.
3
Delegate down
A Commissioner may pass it to a division or officer. The full route is kept — no re-typing.
4
Act & report progress
The officer updates status, adds notes and attaches evidence of the work done.
5
Review & approve
Work travels back up the same route: return for correction, request information, or approve.
6
File & retrieve
Approved matters are filed with a file reference and stay searchable for ever.
The same six stages apply to an incoming letter, an outgoing letter or an assignment raised inside the Ministry.
Notes: This is the heart of the system. The same six stages apply to an incoming letter, an outgoing letter or an internal assignment.

## Slide 4
FEATURES
Features 1: the correspondence registry
Incoming mail register
Capture reference, sender, subject, date received, priority and mode of delivery. Duplicate references are blocked.
Outgoing mail register
Record letters going out, the recipient and the matter they respond to, with a recipient directory and aliases.
Scanned attachments
Attach the scanned letter and supporting documents. Preview or download from any screen; replace when a better scan arrives.
Filing, printing & re-opening
File a completed matter under a file reference, print a clean cover sheet, and re-open it if the issue comes back.
Search across both registers by reference, sender, subject or officer — results are scoped to what your role is allowed to see.
Notes: The registry replaces the incoming and outgoing mail books. Everything a registry clerk does today on paper has a screen here.

## Slide 5
FEATURES
Features 2: assignments and accountability
Assign, delegate and re-assign
Assign to a department, office or officer; delegate further down the line; re-assign when someone is away — the history is never lost.
Progress updates with evidence
Officers post progress notes, percentage complete and supporting files, so a report is backed by proof, not a phone call.
Review, return or approve
A submission goes back to whoever sent it: approve and pass upward, return for correction, ask for more information, or set a new deadline.
Acting officers and delegation of authority
Record acting appointments and temporary delegation during leave, so work keeps moving when an officer is absent.
Statuses used throughout: Created · Assigned · Received · In Progress · Pending · Awaiting Review · Completed · Archived
Notes: The key idea: work travels down a route and reports back up the same route. Nobody has to guess who to send an update to.

## Slide 6
FEATURES
Features 3: oversight, alerts and administration
Role-based dashboards
PS, Commissioner, Secretary, Officer, Registry and Administrator each land on a dashboard built for their job.
Notifications that chase
In-app, e-mail and phone push alerts on assignment, submission, review, approaching deadline and overdue work.
Reports and exports
Departmental and officer performance, workload, turnaround and overdue reports, exportable for management meetings.
Users, roles and hierarchy
Create users, define roles and permissions, and maintain departments, divisions, positions and reporting lines.
Security and audit trail
Every create, edit, assignment and approval is logged with user and time. Access is scoped by role and department.
Works on phone and desktop
Installs on a phone like an app, keeps working on a weak connection, and needs no software on office computers.
Notes: Oversight is the part management will feel most: dashboards and exportable reports replace the manual returns we compile today.

## Slide 7
ROLL-OUT PLAN
How we will roll it out: four phases
A phased roll-out. We prove the system in the PS Office first, then take it out in two waves, each led by a named champion.
1
PHASE 1
Prepare
Deploy on the Ministry server
Load departments, divisions and positions
Create accounts and assign roles
Agree the file-reference standard
Weeks 1–2
2
PHASE 2
Pilot
Go live in the PS Office and Registry
Finance & Administration joins
Run live mail through the system
Fix issues before going wider
Weeks 3–5
3
PHASE 3
Wave 1
Corporate and technical departments
Champion-led training per department
Two-week hand-holding each
Old registers kept in parallel
Weeks 6–9
4
PHASE 4
Wave 2 & sustain
Remaining departments go live
Paper registers retired
Monthly performance reports from ATS
Refresher clinics and support desk
Weeks 10–14
Indicative timing from the agreed start date. No department goes live without a trained champion and a tested account list.
Notes: The phases are deliberately short. The pilot in the PS Office is where we absorb the surprises, so waves 1 and 2 are smooth.

## Slide 8
ROLL-OUT PLAN
Who takes which departments
Champion | Offices / departments covered | Phase | Why this cluster
Okiror Daniel | PS Office and Central Registry Department of Finance and Administration Libraries, E-Learning and Information Technology | Phase 2 — Pilot | Overall system lead; runs the pilot and sets the standard the other champions copy.
Esaete Susan | Human Resource Management Education Planning and Budgeting Education Policy Analysis and Research | Phase 3 — Wave 1 | Corporate cluster — high letter volume and strong reporting needs.
Musa Kirabira | Education Technical Support Services Standards and Procedures Pre-Primary and Primary Education | Phase 3 — Wave 1 | Technical cluster — also the first-line technical support for all champions.
Joel Ainomugisha | Secondary Education Inspection and Compliance Physical Education and Sports | Phase 4 — Wave 2 | Basic education and inspection cluster — heavy field correspondence.
Ritah | Higher Education Higher Education Students Financing TVET Operations and Management Health Education and Training | Phase 4 — Wave 2 | Post-secondary cluster — many external institutions writing in.
16 offices in total: the PS Office plus all 15 departments. Champions may co-opt a departmental secretary as a local super-user.
Notes: Clusters were drawn so each champion covers departments that already work together, and so no one carries more than four offices.

## Slide 9
ROLL-OUT PLAN
What each champion does — and what we need now
1
Confirm the user list
Names, titles, divisions and e-mail addresses for every user in your departments.
2
Attend the champions clinic
One half-day session on the registry, assignment workflow and reporting.
3
Run the department session
A 90-minute hands-on session per department, using that department's own live letters.
4
Sit in for two weeks
Be present in the registry during go-live and clear questions on the spot.
5
Report weekly
Uptake, issues and requests to the system lead every Friday during your wave.
6
Sign off go-live
Confirm the department is running on ATS and the paper register can be retired.
What we need from this meeting
1. Confirm the champions and their departments · 2. Agree the start date for Phase 1 · 3. Each champion to return their user list within one week
Notes: Close on the three asks: confirm champions, agree the start date, and get the user lists in within a week so Phase 1 can begin.